Proximate Pilot Readiness — QA Findings and Fixes

Response to the 2026-07-11 pilot-readiness QA pass  ·  all fixes live in production  ·  11 July 2026

Summary

The QA team ran a full pilot-readiness pass on 10–11 July: 165+ checks across pages, APIs, role boundaries, and a controlled end-to-end walk of the money flow (endorse a partner, complete due diligence, add a payment route, record a disbursement, submit the partner report). This was excellent, thorough work — it exercised the workflow the way real pilot users will.

The most important conclusion first: the security core held. Every attempt by a donor, endorser, or platform admin to touch a money endpoint was correctly refused by the server (403). No unauthorised user could move money, add a payment route, or verify a bank account. The issues QA found were in the user interface layer — forms that let you click Save too early, pages that rendered for roles that cannot use them, records missing a useful link, and messages that told users the wrong thing.

All findings were fixed the same day, tested, and are live in production (build eff2c9a4ea38). Details below, in plain language.

The three findings that mattered most (P1) — all fixed

1.  PRX-FSP-001 — the payment-route form let you Save too early

What QA saw: adding a hawala payment route to a partner failed — the Save button was clickable but the server rejected the submission, and the route was never created. This blocked the whole journey from due diligence to disbursement readiness.

What was actually wrong: the Save button switched on as soon as a financial provider was picked, before the required details (recipient phone, broker office, recipient name) were filled in. Clicking it sent an empty form, which the server correctly refused.

The fix: Save now stays disabled until every required field for the chosen provider type is filled in, and the form shows a short hint ("Fill in all fields above to save this route") so the user knows why.

2.  PRX-DISB-001 — disbursements did not record which payment route was used

What QA saw: after recording a disbursement to a partner with a verified hawala route, the saved record showed no payment route at all. For an audit trail on money movement, that is a gap: the record said money went out but not through which channel.

The fix (both sides): the Record Disbursement form now shows the partner’s verified payment routes — it picks the route automatically when there is only one, and requires a choice when there are several. And as a backstop, the server now links the partner’s single verified route automatically even if the form did not send one. Every new disbursement records which route the money used.

Proof on production:  a controlled $50 test disbursement (marked QA_PILOT_20260711, partner: Khartoum Sisters Mutual Aid, id 20) was recorded with no route selected — the saved record correctly shows the partner’s verified hawala route. This row is QA test data.

3.  PRX-DD-001 — "Mark bank account verified" worked with nothing on file

What QA saw: the OB could mark a partner’s bank account as verified even though the partner had no bank, hawala, or mobile-money details on file at all. Verifying an account that does not exist is a due-diligence integrity problem.

The fix: verification now requires at least one payment route on file. The server refuses otherwise (with a clear reason), and the button is disabled with a hint ("Add a payment route below before verifying") until a route exists. The moment a route is added, the button unlocks.

Proof on production:  attempting to verify a partner with zero routes now returns the refusal "Add a disbursement method (bank, hawala, or mobile money) before verifying."

Role-boundary findings (PRX-RBAC-013 / 014) — fixed

QA found that non-OB users (donor, endorsers, platform admin) could open the Record Disbursement page by typing its address directly, and that platform admin was shown the "Record disbursement" button. Important context: none of these users could actually record anything — the server refused every attempt with a 403. The problem was that the form rendered at all, which looks alarming and invites confusion.

The Record Disbursement page now checks who you are before showing anything. Non-OB users get a clean, polite "This page is for the Oversight Body" notice with a way back — no money form, no submit button, no stray links.

The "Record disbursement" button on the disbursements list now appears only for the OB.

Locked into our test gate: the automated pre-deploy test suite now permanently checks that donors and platform admins are refused on all three money endpoints (record disbursement, add payment route, verify bank). If a future change ever re-opens one of these, the release fails before it ships. The suite is now 77 checks, all passing.

Message and copy fixes (the P2s)

After the second endorsement: the screen used to keep saying "another endorsement is still needed" even when the threshold (2 of 2) was met. It now says "Endorsement recorded — trust threshold met" and points to the actual next step (bank verification and a payment route).

The "why blocked" panel: used to list reasons that were already satisfied (e.g. mentioning endorsements when 2 of 2 were done). It now names only the genuinely missing items, and says "bank verification and a payment route" in plain words.

The partner dropdown on Record Disbursement: used to list partners who could not receive money yet (dd_pending etc.) and then refuse at submit. It now lists only fully cleared (dd_clear) partners.

All new wording ships in all six languages (English, Arabic, French, Spanish, Swahili, Somali).

Answers to the open QA questions

Duplicate endorsement page (your UI note)

Agreed — showing the three questions again after someone has already endorsed is confusing even though the guard works. A clean "You have already endorsed this partner" state is on the list for the next pass; it did not block the pilot so it was not included in this wave.

AI observability for platform admin (your clarification item)

This page shows Kuja’s own AI operating costs (spend, tokens, endpoint usage) — internal operations data, not partner or money data. We kept it admin-only and available. If the pilot team prefers it hidden on the Proximate tenant entirely, that is a five-minute change — just say so.

How everything was verified

Full regression gate before deploy: 77 of 77 checks passed, including the new money-endpoint refusal checks and the OB navigation checks.

Re-tested on production after deploy: all six money-write refusals hold (donor and platform admin, three endpoints each); the bank-verify guard refuses a partner with no routes; a controlled test disbursement auto-linked its payment route; the corrected "why blocked" wording is live.

Test data created during verification: one $50 disbursement (id 20) marked QA_PILOT_20260711 on the demo tenant — same convention as QA’s own $1,234 test record (id 19).

Bottom line: the pilot flow — nominate → two endorsements → payment route → bank verification → cleared → disbursement (with the route recorded) → partner report — now works end-to-end with the right guardrails at every step. The security layer was never breached; the rough edges QA found in the interface are fixed and live. We are ready for Monday/Tuesday.

Production build eff2c9a4ea38 · commit eff2c9a4e · regression gate 77/77 · prepared by the engineering team, 11 July 2026. Thank you to the QA team — the controlled end-to-end walk is exactly the kind of testing that catches what matters before real users do.