KUJA PLATFORM · SAXANSAXO TENANT

Domain Setup — DNS Instructions for IT

July 2026 · Two production domains for the Saxansaxo system: saxansaxo.kuja.org (primary) and sclr.kuja.org (companion — SCLR is the methodology name). Both point at the same application; the app already recognizes both.

# The picture in one paragraph

The application is hosted on Railway. Giving it a custom domain is a two-step handshake: first the domain is registered on the Railway service (dashboard, ~5 minutes — this generates the exact DNS values), then IT creates two DNS records per domain at the kuja.org DNS host. Railway verifies the records and issues the HTTPS certificate automatically, usually within minutes. We did exactly this for proximate.kuja.org — this document bakes in the two traps we hit that time so we do not lose four days again.

# Current status

- DONE — application side: the platform resolves both saxansaxo.kuja.org and sclr.kuja.org to the Saxansaxo tenant (shipped and covered by an automated test on every deploy).

- NEXT — Step A (Railway registration): needs someone with Railway dashboard access (Idiris). This mints the DNS values.

- THEN — Step B (DNS records): IT creates the records below with the minted values.

- Until then: the Saxansaxo console stays reachable at the temporary address (Railway URL + ?network=saxansaxo).

# Step A — Register the domains on Railway (Idiris, ~5 min)

- Open the Railway dashboard → project clever-cooperation → service web → Settings → Networking (Custom Domains).

- Click + Custom Domain and enter saxansaxo.kuja.org. Railway will display the DNS records it requires — a CNAME target (something like xxxxxxxx.up.railway.app) and usually a TXT verification record with a value beginning railway-verify=.

- Repeat for sclr.kuja.org. Each domain gets its OWN values — do not reuse one domain’s values for the other.

- Copy the exact values shown for both domains (screenshot is fine) and send them to IT with this document.

Note: the plan-limit banner that sometimes shows on this screen was a red herring last time — it does not block adding these domains.

# Step B — Create the DNS records (IT, at the kuja.org DNS host)

Create these four records, filling the value column from Step A:

| Type | Name / Host | Value | TTL |
| --- | --- | --- | --- |
| CNAME | saxansaxo | <CNAME target Railway shows for saxansaxo.kuja.org> | 300 / Auto |
| TXT | _railway-verify.saxansaxo | <exact TXT value Railway shows — starts railway-verify=> | 300 / Auto |
| CNAME | sclr | <CNAME target Railway shows for sclr.kuja.org> | 300 / Auto |
| TXT | _railway-verify.sclr | <exact TXT value Railway shows — starts railway-verify=> | 300 / Auto |

The two traps that cost us four days on proximate.kuja.org — please read:

- Trap 1 — the doubled prefix. The TXT value must be the string Railway shows, pasted ONCE. Last time the record was saved as "railway-verify=railway-verify=…" (a copy-paste slip: the DNS console field already implied the prefix). Railway’s check is exact-match, so it failed silently while a quick nslookup "looked fine". After saving, read the record back character-by-character.

- Trap 2 — proxied CNAME. If the DNS host is Cloudflare (or similar), the CNAME records must be DNS-only (grey cloud), NOT proxied. Railway has to see the CNAME directly to issue the certificate.

- Do not touch the existing proximate / near records, and do not create any A records for these names.

# Step C — Verify (IT + Idiris)

- IT sanity checks (any terminal): nslookup -type=CNAME saxansaxo.kuja.org  and  nslookup -type=TXT _railway-verify.saxansaxo.kuja.org (repeat for sclr). Confirm the values match Step A exactly.

- Railway dashboard: each domain should move to verified with the certificate issued — typically under 5 minutes once DNS propagates.

- If Railway sits on "Waiting for DNS update" for more than ~30 minutes even though nslookup shows correct records: this is a known Railway quirk — its verification state gets stuck. The fix that worked for proximate.kuja.org: in Railway, DELETE the domain entry and immediately RE-ADD the same domain. Verification then completes in seconds with the same DNS records (no DNS change needed).

- Done when: https://saxansaxo.kuja.org and https://sclr.kuja.org load the Saxansaxo sign-in page (teal branding, Somali-first) with a valid padlock. Tell Idiris — a full verification pass of the console and public pages on both domains runs after that.

# Good to know

- Both domains serve the same system — sclr.kuja.org is a straight alias, useful for outreach materials that lead with the methodology name. No redirect between them for now; we can make one canonical later if the team prefers.

- Rollback is clean: removing the DNS records (or the Railway domain entries) simply reverts to the temporary access URL. Nothing in the application breaks.

- Housekeeping while in the DNS console: the stale proximate.adesoafrica.org entry in Railway has no DNS behind it and can be deleted (dashboard-only, optional).

Questions: Idiris (platform) — attach the Step A screenshot when handing to IT so the values travel with this document.