PROXIMATE FUND

UAT Walkthrough Guide

Six end-to-end scenarios that exercise every workflow and every persona, in order, with the exact accounts, fixtures and files to use at each step.

July 2026  ·  Companion to Proximate_UAT_Test_Pack_July2026.xlsx  ·  Internal

# How to use this guide

The UAT workbook (84 cases) checks features one at a time. This guide connects them: each scenario is a real journey — a donor grant becomes an open round, a community group becomes a funded partner, money moves, the partner reports from a phone, the donor reads the result. Run the scenarios in order on your first pass; they build on each other and, together, they touch every workflow and every persona in the system.

- Record results in the workbook. Each scenario lists the workbook cases it covers — mark Pass/Fail there, and log anything broken in the Defect log sheet with steps and a screenshot.

- Work in pairs where a scenario needs two people (two Oversight Body signers, or an operator plus someone playing the partner on a phone).

- Use a second browser or incognito windows to switch personas — being logged in as the OB while opening a partner token link is exactly how it will happen in real life, and it should work.

- Total time: about 3.5 hours across all six scenarios. They split naturally: Scenarios 1+3 (money pair), Scenario 2 (partnerships), Scenarios 4+5 (programs + donor), Scenario 6 (governance).

## Where

- Primary: https://proximate.kuja.org

- Backup (if the domain is ever unreachable): https://web-production-6f8a.up.railway.app/login/?network=proximate

## Who — accounts and personas

| Persona | Sign in as | What they can do |
| --- | --- | --- |
| Oversight Body (operator) | ob@proximate.org | The full console: rounds, partners, due diligence, disbursements, reports, audit chain. |
| OB co-signer | ob2@proximate.org | The second signature — round activation and large disbursements need two. |
| Donor | uat.donor@proximate.org | Donor portal only: their rounds, outcome rollups, published report packages, PDFs. |
| Partner | No account — token links | Nominates, submits proposals and reports entirely through no-login links on any phone. |
| Endorser / Panelist | No account — token links | Vouches for partners / votes on selection through one-shot token links. |
| Community (public) | No account | Nomination page, grievance channel, transparency page. |

Passwords are in the workbook, sheet "Accounts & fixtures". That most personas have NO account is the product working as designed — treat any step that forces a partner to log in as a defect.

## Ground rules — read before you start

- Round 9 ("Blue Nile") is REAL program data. Look if you need to, change nothing.

- Round 10 is reserved. QA has a controlled signature test pending on it (deliberately at 1 of 2 signatures). Do not open, sign or modify it.

- Disbursement 24 stays flagged (it is a QA fixture demonstrating the flagged state). Look, don’t "fix".

- No new uploads to disbursement 26.

- Prefix everything you create with "UAT" — rounds, partners, grievances, signals — so it can be cleaned up after sign-off.

- Existing fixtures you may look at: round 8 (finished donor report demo), round 12 / partner 87 / disbursements 28–29 / grievances 12–13 (QA’s artifacts). For anything you change, prefer creating your own UAT items.

## The artifact kit — docs/uat-assets/

Ten fictional, UAT-prefixed files ship with the workbook (repo folder docs/uat-assets/, or ask for the zip). Each is used at a specific step:

| File | Scenario | Used for |
| --- | --- | --- |
| UAT_Grant_Agreement_UATDonor.pdf | S1 | Donor grant intake — the AI must extract USD 50,000 and 1 Aug 2026 – 31 Jan 2027 from it. |
| UAT_PIF_Amal_Relief.pdf | S2 | Partner information form upload in due diligence. |
| UAT_Registration_Certificate_Amal.pdf | S2 | Registration evidence in due diligence. |
| UAT_Leadership_List_Amal.pdf | S2 | Leadership screening input. |
| UAT_Panelist_CV_Halima.pdf | S2 | Panel candidate CV slot. |
| UAT_Evidence_Photo_1.jpg | S3 | Payment confirmation receipt on a disbursement. |
| UAT_Evidence_Photo_2.jpg / _3.jpg | S4, S5 | Partner report photo evidence. |
| UAT_Voice_Note.wav | S4, S5 | Partner voice answer — must transcribe. |
| UAT_Evidence_Video.mp4 | S5 | Evidence shelf media in the report package. |

# Scenario 1 — Donor money arrives: grant intake and an open round

A donor’s signed agreement becomes structured obligations, and a funding round opens under two-signature governance.

| Personas | OB operator + OB co-signer (two people or two browsers) |
| --- | --- |
| Time | ~30 minutes · Workbook cases: B-01 to B-05 |
| You will use | UAT_Grant_Agreement_UATDonor.pdf |

| # | Who | Where | Do this | You should see |
| --- | --- | --- | --- | --- |
| 1 | OB | proximate.kuja.org | Sign in as ob@proximate.org. | The operator dashboard, in English, with live counts. |
| 2 | OB | Grants from donors | Create a new donor grant: upload UAT_Grant_Agreement_UATDonor.pdf and run the AI extraction wizard. | Extracted amount USD 50,000, period 1 Aug 2026 – 31 Jan 2027, plus an obligations list. Correct anything and accept. |
| 3 | OB | Crisis signals | Log a manual signal: "UAT flood signal — <your name>". | The signal appears in the register with a score; it can seed a round. |
| 4 | OB | Rounds → New (or "Start round" from the signal) | Create "UAT Walkthrough Round"; set donor = UAT Donor Foundation; link the grant from step 2. | Round created in draft / in review. It is NOT yet active. |
| 5 | OB | Round detail | Sign the round. Complete the conflict-of-interest declaration honestly. | Signature 1 of 2 recorded. Skipping the COI tick auto-recuses you — try it once if curious. |
| 6 | OB2 | Second browser → same round | Sign in as ob2@proximate.org and add the second signature. | Round flips to ACTIVE. Both signatures on the roster; two "round signed" entries in the audit trail. |

Why it matters: no single person can open a funding round, and the donor’s obligations are structured data from day one — not a PDF in a drawer.

# Scenario 2 — A partner earns trust: nomination to panel selection

A community group enters through the public door and earns selection through endorsement, due diligence and an independent panel — no registry paperwork required of them.

| Personas | Community (no login) + OB + endorser (token) + 2–3 panelists (tokens) |
| --- | --- |
| Time | ~45 minutes · Workbook cases: C-01 to C-08, D-01 to D-06 |
| You will use | UAT_PIF_Amal_Relief.pdf, UAT_Registration_Certificate_Amal.pdf, UAT_Leadership_List_Amal.pdf, UAT_Panelist_CV_Halima.pdf |

| # | Who | Where | Do this | You should see |
| --- | --- | --- | --- | --- |
| 1 | Public | Incognito → /proximate-nominate | Nominate "UAT Amal Relief Initiative" with a phone number and a sentence on what they do. No login. | A friendly confirmation. You never saw a password screen. |
| 2 | OB | Partners register | Find the new partner. | Status is a pending/nominated state — and sanctions screening ALREADY ran automatically at intake (visible on the partner’s due-diligence panel). |
| 3 | OB | UAT Walkthrough Round → participants | Add the partner to the round. | Partner listed with a computed journey stage. |
| 4 | OB | Partner detail → endorsements | Issue an endorsement invite link and open it in an incognito window as the endorser. | The structured endorsement questions load without login. |
| 5 | Endorser | Endorsement token page | Answer the questions — record at least ONE answer by voice. | Submission confirmed. Back in the console, the voice answer appears with an automatic transcript. |
| 6 | OB | Partner detail → due diligence | Upload the PIF, registration certificate and leadership list; run leadership screening; run the AI "web check" pre-fill on media verification. | Each document lands in its evidence slot; screening results (sanctions, exclusions, adverse media) recorded per person; the AI drafts the media-verification fields for your review. |
| 7 | OB | Round → panel | Add a panel candidate and attach UAT_Panelist_CV_Halima.pdf. Open a selection vote and copy the panelist token links. | A vote session with one-shot links, one per panelist. |
| 8 | Panelists | 2–3 incognito tabs | Vote through each token link. Try reusing a link after voting. | Each vote accepted once; a reused link is politely refused. Close the session as OB — results and turnout appear on the round. |

Why it matters: trust is established relationally — neighbors vouch, a panel decides — while screening, COI checks and the audit trail run underneath. The partner never filled in a government form.

# Scenario 3 — Money moves: the small one and the big one

Two disbursements: one under the co-sign threshold, one over it — plus the payment-confirmation habit the team asked for.

| Personas | OB operator + OB co-signer |
| --- | --- |
| Time | ~30 minutes · Workbook cases: E-01 to E-07 (E-08 is look-only at flagged disbursement 24) |
| You will use | UAT_Evidence_Photo_1.jpg (as the payment receipt) |

| # | Who | Where | Do this | You should see |
| --- | --- | --- | --- | --- |
| 1 | OB | FSPs | Create "UAT Hawala Broker" (kind: hawala) if it doesn’t exist. | Broker in the FSP registry with its vetting fields. |
| 2 | OB | Partner detail → payment methods | Add a disbursement method for the partner via the UAT broker, then verify it. | A verified method. Note: the verify-without-method and disburse-without-method paths are deliberately blocked — the system explains why. |
| 3 | OB | UAT round → disbursements | Create a USD 4,500 disbursement for the partner, linked to the verified method. | Single signature is enough at this amount. Move it through to disbursed. |
| 4 | OB | Disbursement detail | Upload UAT_Evidence_Photo_1.jpg to the "Payment confirmations" card — this is the hawala receipt habit. | Receipt attached; the audit trail shows a payment-confirmation entry. |
| 5 | OB | Round → disbursements | Create a USD 12,000 disbursement. | The co-sign ladder engages: status waits at pending co-sign. You cannot push it through alone. |
| 6 | OB2 | Second browser → the $12,000 disbursement | Co-sign it. | Second signature recorded; disbursement proceeds to disbursed. A report link is issued automatically for Scenario 4. |

Why it matters: approval scales with amount automatically — the system, not a person, refuses an under-signed transfer — and the receipt lives on the exact transfer it proves.

# Scenario 4 — The partner reports from a phone

The whole reporting burden sits on the system: five questions, voice and photos, no login. Then the flag-and-verify safety valve.

| Personas | Partner (token link, ideally on a real phone) + OB |
| --- | --- |
| Time | ~25 minutes · Workbook cases: F-01 to F-06 |
| You will use | UAT_Evidence_Photo_2.jpg, UAT_Voice_Note.wav |

| # | Who | Where | Do this | You should see |
| --- | --- | --- | --- | --- |
| 1 | OB | The $4,500 disbursement detail | Copy the partner report link. | A /proximate-report link with a token. |
| 2 | Partner | Phone or incognito | Open the link. Answer the five questions; attach UAT_Evidence_Photo_2.jpg; answer one question with UAT_Voice_Note.wav. | No login asked. Submission ends in a clear acknowledgement. |
| 3 | OB | Disbursement detail | Open the submitted report. | Voice note transcribed; photo in the evidence panel; answers structured. |
| 4 | OB | Report actions | Flag the report (pick any reason). | The report enters the flagged (amber) path — and the outcome flow for this disbursement PAUSES. Attempting the outcome step is refused with a clear explanation. |
| 5 | OB | Report actions | Verify / clear the flag. | The outcome flow resumes; complete the outcome attestation. |

Why it matters: a partner with a feature phone and no English can discharge their reporting duty in five minutes — and a concern pauses money-adjacent steps automatically instead of relying on someone remembering.

# Scenario 5 — From evidence to a donor-ready report

Partner evidence becomes a bilingual, safeguarding-gated report package the donor reads and downloads.

| Personas | OB + partner (token) + donor |
| --- | --- |
| Time | ~40 minutes · Workbook cases: G-01 to G-08. Quick look first: round 8 already holds a FINISHED demo package — sign in as the donor and view it before running your own. |
| You will use | UAT_Evidence_Photo_3.jpg, UAT_Evidence_Video.mp4, UAT_Voice_Note.wav |

| # | Who | Where | Do this | You should see |
| --- | --- | --- | --- | --- |
| 1 | OB | UAT round / grant | Set up the approved activities schedule (what the round is supposed to deliver). | Activities listed and editable. |
| 2 | OB | Round → report package | Issue the partner package link; open it in incognito as the partner. Answer the voice questions; add the photo and video to the evidence shelf. | Again: no login. Evidence and voice answers accumulate on the package. |
| 3 | OB | Report package | Run the AI compile. | Draft narratives in BOTH English and Arabic, grounded in the submitted evidence. |
| 4 | OB | Package review | Review item by item. Toggle at least one item’s donor visibility off via the safeguarding gate. Publish. | The published package excludes the redacted item. Publishing is recorded. |
| 5 | Donor | proximate.kuja.org (second browser) | Sign in as uat.donor@proximate.org. | The donor portal — only THEIR rounds (round 8 + the UAT round; nothing else). No partner PII anywhere. |
| 6 | Donor | Round → published report | Read the report; download the PDF; open the Arabic version. | Branded PDF; the Arabic PDF renders properly shaped, right-to-left Arabic. The redacted item is absent. |
| 7 | Donor | Donor dashboard | Try "Ask AI" about the portfolio. | Answers scoped to this donor’s rounds only. |

Why it matters: the distance from a voice note in a village to a donor-grade bilingual report is one review screen — and the safeguarding gate means publication is a decision, not an accident.

# Scenario 6 — Community voice, the record, and the locked doors

The grievance channel, the audit chain that now holds your whole week, and proof that every door you should NOT be able to open is locked.

| Personas | Public + OB + donor + a logged-out browser |
| --- | --- |
| Time | ~30 minutes · Workbook cases: H-01 to H-06, A-01 to A-05, I-01 to I-04 |
| You will use | No files — this scenario audits what Scenarios 1–5 created |

| # | Who | Where | Do this | You should see |
| --- | --- | --- | --- | --- |
| 1 | Public | Incognito → grievance page | Submit "UAT grievance — walkthrough test". | Acknowledgement with a reference. No login, no name required. |
| 2 | OB | Grievances queue | Triage the new grievance; resolve it. | The 72-hour SLA clock is visible; status moves to resolved with your note. |
| 3 | Public | Transparency page | Open the public transparency page; switch it to Arabic. | The fund’s public account of itself, in both languages. |
| 4 | OB | Audit chain | Filter to today. Find: the round signatures (S1), the endorsement and panel votes (S2), both disbursements and the payment confirmation (S3), the report flag/verify (S4), the package publish (S5). | Every event present, with HUMAN labels (no raw codes), each drilling into its entity. Run an export — your UAT events are in it; report tokens are redacted. |
| 5 | Donor | Donor browser | Paste OB URLs: /proximate/admin, a disbursement detail, the partners register. | Politely denied every time. The donor sees donor surfaces only. |
| 6 | — | Logged-out browser | Open any console URL directly. | Redirected to login. Public token pages from earlier still work — they are meant to. |
| 7 | Donor | Settings | Optional Arabic pass: switch the UAT DONOR account to Arabic, revisit the dashboard and report, then switch back to English. (Never change language on ob@ — it is shared.) | Full shell, navigation and content in Arabic, right-to-left, no English leftovers. |

Why it matters: the same week of work you just performed is fully reconstructable by an auditor — and provably invisible to anyone without the right seat.

# Coverage at a glance

| Workflow / persona | Covered in |
| --- | --- |
| Donor grant intake + AI extraction | Scenario 1 |
| Crisis signals → round; 2-signature round governance | Scenario 1 |
| Public nomination; endorsement (voice); due diligence; screening; panel voting | Scenario 2 |
| FSP registry; payment methods; single-sign + co-sign disbursements; payment confirmations | Scenario 3 |
| Partner phone reporting (voice + photo); flag → pause → verify → outcome | Scenario 4 |
| Approved activities; partner package; AI compile EN/AR; safeguarding gate; donor portal + PDFs | Scenario 5 |
| Grievances + SLA; transparency; audit chain + export; access control; Arabic/RTL | Scenario 6 |
| Personas: OB, OB co-signer, donor, partner, endorser, panelist, public | All six |

# When you finish

- Mark the workbook. Every case a scenario covered gets Pass/Fail; anything broken goes in the Defect log with steps and a screenshot.

- Leave your UAT artifacts in place — they are the evidence of the run. Cleanup of everything UAT-prefixed happens once after sign-off.

- Sign-off means: all six scenarios completed, defects triaged, no open P0/P1. That unlocks the post-UAT design wave already queued behind this.

Questions or something looks wrong mid-run? Note the exact time and what you clicked — the audit chain lets us reconstruct precisely what happened.