Proximate Fund — Platform Update

20 July 2026 · proximate.kuja.org · prepared for the Adeso / Proximate team

# At a glance

Four production deployments went out today. None of them changes anything you can see on an English screen — every English label, button, and flow is byte-for-byte identical, so the UAT pack and the QA scripts are unaffected. What changed underneath: the console now speaks all six languages properly — content AND chrome — and the remaining items from the QA team’s 20 July feedback are closed. The QA team independently validated the release against live production the same day (9.6/10: full regression pass, 25/25 live money-flow cases, payment-confirmation proof on a real upload, clean Arabic browser pass). The system is healthy and the UAT continues on the same screens.

# What shipped today

## 1. QA feedback follow-through

- Clearer audit trail — Payment confirmations recorded against a disbursement now write their own distinct entry in the audit chain ("Payment confirmation attached") instead of the generic evidence entry — an auditor can now tell receipts from other files at a glance.

- Quieter console — The "what’s new" banner no longer fires background requests on Proximate pages — the wasteful repeated calls QA spotted are gone (verified: zero requests across the console; the Kuja marketplace banner still works).

- Design plan on record — The reconciliation of the team’s UI/UX redesign document now lives in the repository (docs/PROXIMATE_DESIGN_V2_BACKLOG.md): what is already built, what comes after UAT, and in what order.

## 2. The console now speaks Arabic everywhere

Until today, three areas of the OB console showed English even when the user’s language was Arabic: the activity feeds (e.g. "Round signed", "Disbursement recorded"), the audit-chain entity labels, and the evidence-file type badges. All three now render in the viewer’s language — 96 activity labels, 29 entity labels, and the attachment types were translated and wired in. An Arabic-speaking OB member now reads a fully Arabic console, including the audit chain.

## 3. French, Spanish, Swahili and Somali are now real

These four languages previously showed English placeholder text across most Proximate screens (~550 strings each). All four now carry genuine translations with consistent terminology throughout — rounds, disbursements, endorsements, partner and donor portals, reports, the works. Arabic and English were already complete. One caveat for the team: this was a careful machine-authored pass, and we recommend a native-speaker read-through per language before promoting them externally (see the table below).

## 4. The app frame now switches language too

The QA team’s one caveat in their validation: page content was translated, but the frame around it — the sidebar menu ("Dashboard", "All disbursements", "Audit chain"), the Workspace/Operations/Governance section headers, the quick-search palette, and the header Search box — still showed English in non-English sessions. That gap is now closed: the entire shell follows the user’s language in all six locales. An Arabic-speaking OB member now sees a fully Arabic screen edge to edge, and the same holds for French, Spanish, Swahili and Somali. English users see zero change.

## How this was verified

- Full regression gate (98 automated checks) passed before each of the four deployments.

- Browser tests confirmed Arabic labels and right-to-left layout on the operator dashboard, audit chain, and disbursement pages, and confirmed French/Swahili/Somali render on the live pages.

- The Arabic shell was checked item by item — all nine sidebar entries render Arabic with zero English leftovers; the English shell is unchanged.

- The English console was re-checked after each deploy and is unchanged — which is why the UAT and QA scripts are safe.

- Independently confirmed by the QA team against live production (their own regression run, 25 live mutating test cases, and a real receipt upload traced end-to-end through the audit chain).

# Outstanding operational items

These are the things that need a person — not code — to move. Owners in the second column.

| Item | Who | What’s needed |
| --- | --- | --- |
| Round 10 second-signature test | QA team | Run the controlled second-signature test on Round 10 (left at 1 of 2 by design), then confirm it is done. This is the ONLY thing holding the signer-name fix (roster currently shows "Signer #21" instead of names) — the fix is coded and ships the same day we hear back. |
| UAT completion and sign-off | Whole team | Work through the 84-case pack at https://proximate.kuja.org. Sign-off is the gate for the next design phase (donor dashboard v2, OB KPI row, report-review split, safeguarding checklist, money-confirmation dialogs) — none of that starts while testing is running, so screens stay stable. |
| Native-speaker review: FR / ES / SW / SO | Ops / comms | All four languages now have full Proximate translations (~550 strings each), machine-authored to a fixed glossary. A native speaker should read each through before we advertise these languages to partners or donors. Arabic and English need nothing — both were human-set earlier. |
| Old domain entry cleanup | Idiris (Railway dashboard) | Delete the dead proximate.adesoafrica.org entry under the web service’s domains. It has no DNS and does nothing; cosmetic only. The CLI cannot manage domains, so this is dashboard-only. |
| WhatsApp templates | Waiting on Meta | The six utility templates (EN/AR) are still pending Meta approval. Once approved, we wire the sends — no action from the team beyond forwarding the approval email when it lands. |
| QCF temporary password rotation | QCF contact | The temporary donor password issued to QCF should be rotated by them on next login. Chase if they have not logged in by end of week. |
| Remaining QA scope | QA team | Read-only observer walkthrough (needs the credentials Idiris holds), mobile smoke on a real device, and the integration smoke round out their plan. |
| Post-UAT cleanup (after sign-off) | Us + team | Delete the UAT-prefixed fixtures (rounds 11–12, partner 87, disbursements 28–29, intervention 7, grievances 12–13, plus the original UAT round/partner set), disable the shared uat.donor account, and decide whether the OB "hide test data" toggle defaults on. |

Standing test-data rules remain in force until QA says otherwise: disbursement 24 stays flagged and read-only, no further uploads to disbursement 26, and Round 10 stays untouched at 1 of 2 signatures.

# What comes after UAT sign-off

The next build wave is already specced and sequenced in the design backlog: the donor dashboard redesign (funding-renewal view with money-flow and impact), the OB dashboard KPI row and severity-grouped inbox, the report-review split layout, the safeguarding media checklist, and confirmation dialogs on all money actions. We hold these until sign-off because they restructure the exact screens the test pack is keyed to — the day the UAT closes, this starts.

Questions or anything unclear — send it through Idiris as usual and we will pick it up same day.