Proximate Pilot — Final QA Closure Report

Retest results (12–13 July), the last fix, and the pilot all-clear  ·  13 July 2026

Summary — all clear for the pilot

Following our fix wave on 11 July, the QA team ran an independent retest of every finding plus a controlled walk of the complete money lifecycle: recording a disbursement, the partner report, the 90-day outcome attestation, the OB verdict, and a final role-boundary sweep after everything closed. This report covers what they confirmed, the one item they could not verify, and how we closed it the same day.

Bottom line: every finding from all three QA rounds is now fixed, deployed, and verified on production (build 9810be487e85). The full lifecycle — nominate a partner, two endorsements, payment route, bank verification, cleared, disbursement, partner report, 90-day outcome, OB verdict — works end-to-end with the right guardrails at every step, and role boundaries held even after the workflow completed.

What the QA retest confirmed

Non-OB users can no longer open the Record Disbursement form or create disbursements — the page shows a clean access notice and the server refuses every attempt.

Platform admin no longer sees the Record Disbursement action.

Bank verification is guarded — no payment route on file means no "Mark bank verified".

Recording a disbursement through the real UI works and — the key confirmation — the saved record kept the selected payment route (QA’s controlled disbursement 21 saved its route correctly). The payment-route linkage fix is proven from both sides now: automatic linking and explicit selection.

The full lifecycle completed: the 90-day outcome attestation was submitted through the public token link (no login needed), the OB reviewed and verified it, and the disbursement closed as verified with the outcome recorded.

Role boundaries held after the lifecycle finished: a final probe confirmed that donors, endorsers, and platform admin still cannot see the completed disbursement’s detail, tokens, or any verdict / verifier actions. Nothing leaked at any stage.

The one item QA could not verify — and how we closed it

Add Method (payment route) was unreachable by normal navigation

QA reported that although the Add Method form itself was fixed, they could not reach it by clicking through the app — the partner list and partner routes only showed the dashboard, with no payment-route control anywhere.

They were right, and the cause was a navigation dead end that predates this work: the Partners list linked every partner to a dashboard address with a partner reference the dashboard simply ignores. The click silently dropped the partner and showed the plain dashboard. The real partner page — with Add Method, bank verification, interventions, and the endorsement record — existed the whole time, but nothing in the app linked to it. QA only found it in earlier rounds by typing the address by hand.

The fix

Partner list rows now link directly to the real partner page. One change, verified three ways before and after deployment:

In a real browser on the new build (logged in as the OB): Partners list → every partner links to its detail page → clicked a partner → the page opens with the Add Method control visible.

The Add Method fix itself was exercised end to end: choosing a hawala provider shows the three required fields; Save stays disabled with a clear hint until all three are filled; once filled, Save activates. Exactly the behaviour the original finding asked for.

On production after deployment: the live partners page contains zero old dashboard links and carries the new partner-detail link.

The confirmed UI path for payment routes

For the pilot session — including adding or correcting a partner’s payment route live:

Partners  →  click the partner  →  “Disbursement methods” panel  →  Add method  →  choose the provider  →  fill the required details  →  Save  →  Verify

Good test partners for QA’s records: partner 14 (no routes on file) and partner 15 (no routes AND not yet bank-verified, so it also exercises the bank-verification guard).

Complete findings ledger — all three QA rounds

| Finding | Status |
| --- | --- |
| Partner fields visible to endorsers | Working as designed — confirmed, no change |
| Dead OB navigation links (Donor view, Observability) | Fixed 10 July |
| Audit chain page blocked for OB | Fixed 10 July (tenant-aware page) |
| Non-OB could open the Record Disbursement form (RBAC-013) | Fixed 11 July — QA confirmed |
| Platform admin saw the Record action (RBAC-014) | Fixed 11 July — QA confirmed |
| Bank verify allowed with no payment route (DD-001) | Fixed 11 July — QA confirmed |
| Disbursement did not record its payment route (DISB-001) | Fixed 11 July — QA confirmed via UI |
| Add Method Save fired before fields were filled (FSP-001) | Fixed 11 July — verified in browser |
| Add Method unreachable by navigation (FSP-001 follow-up) | Fixed 13 July — deployed and verified |
| Stale “another endorsement needed” message + blocker copy | Fixed 11 July, all six languages |

Open by choice (not defects)

“You have already endorsed this partner” message

The duplicate-endorsement guard works — a second submission by the same endorser is not possible. Showing the questions again is confusing, though, so a clean already-endorsed state is queued for the next polish pass. Not a pilot blocker.

AI observability page for platform admin

Kept available and admin-only by design: it shows Kuja’s own AI operating costs, not partner or money data. If the pilot team prefers it hidden on the Proximate tenant, it is a quick change — just ask.

The safety net going forward

The automated pre-deploy test suite now permanently checks: that donors and platform admins are refused on all money endpoints, that every link in the OB navigation actually loads for the OB, and the full write-path behaviour across all three tenants — 77 checks, all passing on every release. The classes of problem QA found cannot silently return.

Bottom line: three QA rounds, every finding fixed and verified, the complete money lifecycle proven end to end, and role boundaries intact throughout. The pilot is good to go — including live payment-route setup.

Production build 9810be487e85 · regression gate 77/77 · QA test data on the demo tenant: disbursements 19, 20, 21 (all marked QA_PILOT) · prepared by the engineering team, 13 July 2026. Thanks again to the QA team — the retest discipline and the full-lifecycle walk are exactly what a money-movement pilot needs.